| LESSONS LEARNED REPORT |  |  |
| --- | --- | --- |
| Project Name | HopIn |  |
| Project Sponsor | Dr. Maciag |  |
| Project Manager | Youssef Abdelaziz |  |
| What went well during the project? |  |  |
| - Team communication & collaboration - Bug fixing - Following and completing the Kanban MVC - UML diagramming - Backend setup on Supabase - Efficient task distribution - Frequent meetings - Continuous documentation - Implementing the MVC and overall code architecture - UI/UX iterative planning and designing - Adjusting progress based on feedback - Meeting deadlines and staying on top of technical work |  |  |
| What did not go well during the project? |  |  |
| - Minimal feedback - No market research or testing - No professional videographer - Did not do extensive research on external factors like competitors or similar apps as we were mostly technical implementation focused - Should have improved our ‘why’ after finalizing our MVP - Should have equally focused on mobile-implementation rather than just making it web-based because mobile usage is more fitting in our app’s context |  |  |
| What should we do differently next time? |  | How will this be done? |
| Golden Circle for idea formation |  | Start future projects by defining the purpose (“Why”), then outline the approach (“How”), and finally the features (“What”) to keep development focused. We will do this by holding a dedicated planning session and documenting our answers before any coding begins to make sure our team is aligned on the vision and purpose of our project. |
| Gathering feedback from users/stakeholders |  | Gathering user feedback earlier and more frequently by creating simple surveys (e.g., Google Forms) and conducting quick prototype demos to classmates or external target users, then iterating based on that feedback. |
| Identifying & fixing code smells |  | We will perform regular code reviews and refactoring using tools like Visual Studio Code, along with extensions such as ESLint and Prettier, to identify and fix code smells and maintain clean, consistent code. |
| More rigorous testing (user and code-related) |  | On the user side, we would test prototypes and key features with real users or classmates earlier in development to gather feedback on usability, navigation, and overall functionality. On the code side, we would include more structured unit testing to verify that individual functions, components, and logic behave correctly on their own, and integration testing to ensure that different parts of the system work properly together, such as the frontend, backend, and Supabase connections. We would also test edge cases, invalid inputs, and common user flows more consistently so that issues can be identified earlier rather than near the end of development. This would help us create a more reliable, user-friendly, and stable final product. |